## Brake Caliper Savings Strategy

Core Thesis: Drive a 15%+ caliper cost reduction by sequencing high-ROI contract levers with synchronized engineering, supply chain, and commercial actions while hardwiring flexibility for geopolitical and market volatility.

Value Model: Blend should-cost baseline, lane-by-lane logistics model, and sensitivity analysis on iron, aluminum, energy, labor, and FX to prioritize levers delivering fastest payback and resilience.

## Actionable Approach

Joint Productivity Roadmap (Highest ROI): Codify VA/VE milestones, automation upgrades, packaging changes, and lean deployments into the contract; ensure savings commitments trigger price changes automatically and share upside once Ford’s price floor is met.

Capital Co-investment Clauses: Pre-negotiate Ford support for casting automation, in-line inspection, and high-density tooling; tie reimbursements to OEE, scrap, and throughput targets, enabling step-change cost-down with controlled risk.

Open-Book Cost Baselines: Establish transparent cost stack with quarterly reconciliations using third-party verified indices; enables rapid price resets and supports collaboration on new levers.

Raw-Material Escalators/De-escalators: Link prices to published indices with guardrails; stabilizes margins under commodity swings and speeds pass-through when markets ease.

Performance Rebates & Penalties: Align 1–2% of contract value with OTIF, PPM, and premium freight to reinforce execution discipline and self-fund continuous improvement.

Volume & Mix Protection: Structure tiered pricing and make-load compensation for engineering-driven complexity; preserves ROI on capital and discourages volatility-induced penalties.

Structured Renegotiation Gates: Set semiannual review triggers tied to macro indicators (tariffs, FX thresholds) and technology readiness to keep terms aligned without reneging.

Digital Transparency (ROI Enabler): Mandate EDI, shared dashboards, and predictive analytics for demand, cost, and logistics to maintain trust and shorten dispute cycles.

## Supplier Landscape (To Be Validated)

Data caveat: Rankings and locations combine Ford purchasing intel, public filings, and industry benchmarks; confirm volumes and plant status with current sourcing data before contracting.

### Ford Brake Caliper Suppliers

| Supplier (Est. Volume Rank) | Primary Manufacturing Locations Serving Ford | Notes |
| --- | --- | --- |
| ZF TRW (1) | Fislisbach, Switzerland (engineering); Wojnicz, Poland (casting/machining); Nuevo León, Mexico (assembly) | Long-term Ford braking supplier covering F-150 and SUV programs; mix of aluminum and ductile iron calipers. |
| Continental Automotive (2) | Frankfurt/Oder, Germany; Aguascalientes, Mexico; Wuhu, China | Supplies mid-size sedan and crossover lines; strong electronic parking brake integration. |
| Brembo (3) | Homer, Michigan (machining/assembly); Stezzano, Italy (engineering); Escobedo, Mexico (foundry) | Focus on performance and premium trims; owns joint venture with Ford Performance for specialty calipers. |
| Akebono Brake Corporation (4) | Elizabethtown, Kentucky; Iwate, Japan | Supports North American passenger platforms; known for low-dust ceramic calipers. |
| Mando Corporation (5) | Pyeongtaek, South Korea; Opelika, Alabama (JV machining) | Provides calipers for global CD segment; competitive on integrated EPB units. |
| Robert Bosch (6) | Juárez, Mexico; Bursa, Turkey | Targeted programs in light commercial vehicles; diversified footprint useful for risk balancing. |

Other Major OEM Caliper Suppliers

| Supplier (Est. Global Rank) | Primary Manufacturing Locations | Key OEM Customers |
| --- | --- | --- |
| Brembo | Stezzano & Mapello, Italy; Nanjing, China; Escobedo, Mexico; Homer, Michigan | Ferrari, GM, Stellantis, BMW, Tesla |
| Continental | Frankfurt/Oder, Germany; Aguascalientes, Mexico; Changshu, China | VW Group, Daimler Truck, Hyundai-Kia |
| ZF TRW | Wojnicz, Poland; Pamplona, Spain; Anting, China | Stellantis, VW, GM |
| Akebono | Iwate & Fukushima, Japan; Tennessee, USA; Guanajuato, Mexico | Toyota, Honda, Nissan |
| Mando | Pyeongtaek, South Korea; Hefei, China; Chennai, India | Hyundai-Kia, Ford, Mahindra |
| ADVICS (Aisin Group) | Handa & Kariya, Japan; Lebanon, Kentucky | Toyota, Subaru, Mazda |
| Nissin Kogyo | Fukuroi, Japan; Ohio, USA; Foshan, China | Honda, Suzuki, Mazda |
| Brakes India (TVS) | Sholinghur & Polambakkam, India | Mahindra, Tata, global aftermarket |

Detailed Work Plan

Phase 0 (Weeks 0–4): Build should-cost and risk models; map supplier footprint, capacity, and geopolitical exposure; baseline quality validation timelines and technology maturity by supplier.

Phase 1 (Weeks 4–10): Run contract workshops with Ford purchasing, engineering, finance, and top suppliers; quantify ROI per lever; draft roadmap, capital, and cost transparency clauses; secure legal review.

Phase 2 (Weeks 10–18): Pilot roadmap + capital clauses with one high-volume caliper family; deploy automation or process improvements; launch digital cost tracker; validate engineering tests to avoid line stoppages.

Phase 2A (Weeks 14–26): Stand up agile technology squads (procurement, engineering, supplier reps) to evaluate next-gen caliper concepts; run 4-week sprints covering business case, prototype feasibility, lab validation plan, and contract implications before scaling to sourcing events.

Phase 3 (Weeks 18–32): Scale to remaining suppliers; activate indexed pricing, performance rebates, and volume protections; embed structured renegotiation cadence; integrate logistics changes (regional finishing, milk-runs, reusable packaging).

Phase 4 (Weeks 32+): Continuous improvement loop; quarterly cost stack reconciliation; adjust roadmap for new tech readiness, product refreshes, or regulatory changes; feed results into Ford’s SIOP.

## New Brake Caliper Technology Evaluation Backlog

| Technology | Description & Benefits | Supplier Readiness (2025 view) | Agile Evaluation Focus |
| --- | --- | --- | --- |
| Electromechanical brake-by-wire calipers | Replaces hydraulic actuation with electronic control, improving response time and enabling advanced ADAS integration; reduces hydraulic components and maintenance. | Continental (MK C2) in SOP with premium OEMs; Brembo Sensify pilots with Fisker & Porsche; ZF working on modular EMB for EV vans. | Sprint 1: business case vs. hydraulic baseline; Sprint 2: integration with Ford ABS/ESC architecture; Sprint 3: validation of redundancy, fail-safe testing, and FMVSS compliance. |
| Smart calipers with embedded sensing | Built-in pad wear, temperature, and vibration sensors feeding predictive maintenance analytics. | ZF Smart Caliper demos in 2024; Brembo Sensify nodes include edge compute; Bosch developing connected caliper modules. | Sprint 1: data architecture & cybersecurity gating; Sprint 2: pilot telemetry on Ford durability mules; Sprint 3: cost-sharing and warranty responsibility in contracts. |
| Lightweight aluminum or hybrid-material monobloc calipers | Topology-optimized or additive-assisted castings cutting unsprung mass 10–20%, improving fuel economy/EV range. | Brembo additive aluminum calipers on Corvette Z06; Akebono aluminum monobloc for Toyota TNGA; Mando exploring composite-backed pistons for EVs. | Sprint 1: structural simulation & corrosion trade-offs; Sprint 2: machining cycle-time impact; Sprint 3: PPAP/validation, salt spray, and NVH testing. |
| Copper-free friction systems with advanced coatings | Meets 2025/2030 low-copper mandates while extending rotor life; reduced particulate emissions. | Akebono Proact Ultra-Premium already copper-free; Continental’s ATE Ceramic pads; Bosch iDisc surface coating scaled in EU. | Sprint 1: regulatory compliance mapping (CA/WA); Sprint 2: dyno test correlation to Ford duty cycles; Sprint 3: coating line investment and cost-share terms. |
| Integrated electric parking brake (EPB) calipers for light trucks | Combines service and parking brake in one unit, reducing cables and assembly complexity while enabling driver-assist functions. | Mando EPB calipers on Hyundai/Kia, scaling to Ford CD platforms; Continental/Meritor EPB for commercial vans; ZF TRW EPB widely adopted in EU SUVs. | Sprint 1: load case verification for F-150/Super Duty; Sprint 2: assembly line impact and tooling; Sprint 3: supplier warranty and serviceability analysis. |

Global Complexity Integration

Geopolitical Shifts: Maintain dual-source regions (NA, EU, APAC) with contract clauses for rapid volume reallocation; include tariff/sanction triggers in renegotiation gates.

Economic Volatility: Use indexed pricing and open-book reconciliations to stabilize cash flow; keep contingency scenarios for FX swings and energy surcharges.

Engineering Tests: Link roadmap milestones to validation gates; prebook lab time and align PPAP sequencing to avoid launch delays.

Technology Readiness: Stage capital co-investments only after TRL assessment; include fallback processes if automation ROI slips.

Market Fluctuations: Embed demand flex bands and VMI/kanban triggers in contracts; ensure volume protections preserve supplier viability during demand shocks.

## Geopolitical And Tariff Considerations

| Event / Policy | Impact on Brake Calipers | Implications for Sourcing Strategy |
| --- | --- | --- |
| USMCA automotive content rules (Regional Value Content ≥75%, Labor Value Content for light vehicles) | Requires higher North American content share; noncompliance can trigger 2.5% US MFN duty on calipers assembled in Mexico/Canada. | Ensure BOM traceability and certification processes; include contract clauses assigning responsibility for USMCA documentation; consider localizing machining to meet regional value thresholds. |
| Section 301 US tariffs on Chinese automotive parts (List 3 at 25%) | Calipers, castings, and subcomponents shipped from China into the US face 25% surcharge; exemptions periodically expire. | Dual-source critical part families in Mexico/EU; leverage bonded warehouses or foreign trade zones; monitor USTR review cycles to time sourcing decisions. |
| EU Carbon Border Adjustment Mechanism (CBAM) phase-in (2026 onward) | Cast iron/aluminum calipers imported into EU will carry embedded-carbon reporting and fees linked to EU ETS carbon price. | Capture supplier emissions data now; negotiate carbon-cost-sharing clauses; prioritize low-carbon foundries (renewables, scrap-based melt). |
| Russia/Ukraine conflict and EU anti-dumping measures on iron castings | Restricted access to low-cost castings from Russia; anti-dumping duties on certain Chinese iron products into EU up to 86%. | Validate sourcing origin for EU programs; diversify to Turkey, India, or North America; include duty-change pass-through mechanisms. |
| Mexico energy policy shifts and potential USMCA disputes | Electricity market changes may raise industrial energy costs or trigger disputes affecting investment. | Hedge power risks with onsite generation clauses; maintain contingency capacity in US/Canada; include energy-surcharge adjustment in pricing. |
| China export controls on critical minerals (graphite, gallium, rare earths) | Impacts coatings, sensors, and EPB electronics sourced in China; potential supply delays or price spikes. | Stock critical minerals via non-Chinese suppliers; require suppliers to disclose mineral origin; build safety stock for sensor/EPB modules. |
| India import duty adjustments on auto components (10–15%) | Tariff protection can make Indian-sourced calipers less cost competitive for export; incentives exist for local manufacturing via PLI scheme. | Balance Indian sourcing with local-to-India production for regional programs; negotiate duty drawback benefits when exporting. |
| Currency and economic instability in Turkey & Argentina | Exchange-rate volatility affects Bosch Bursa and other regional suppliers, potentially triggering sudden price hikes. | Add FX-adjustment clauses tied to specific benchmarks; consider hedging or alternate suppliers if volatility exceeds thresholds. |

Tariff Management Checklist - Maintain a live tariff matrix by HS code (870830/870839) covering major trade lanes; review quarterly. - Embed tariff-change triggers in structured renegotiation gates to adjust pricing swiftly. - Use bonded warehouses/FTZs for imports subject to re-export to avoid double duties. - Require suppliers to provide country-of-origin certificates and support for duty drawback or preference claims. - Scenario-plan for duty escalations up to 25% when evaluating dual-source business cases.

## Counterpoints & Mitigations

ROI Doubt on Automation: Mitigate with shared payback models, phased capex release, and performance-based reimbursement.

Supplier Confidentiality Concerns: Use third-party audits and NDAs for open-book data; provide reciprocal transparency on Ford forecasts.

Index Volatility Overshoot: Apply collar bands and look-back averaging; add renegotiation clause if indices move beyond preset thresholds.

Engineering Change Fatigue: Coordinate VA/VE cadence with Ford product teams; bundle changes to minimize repeated validation.

Operational KPI Penalties: Ensure baseline metrics are jointly agreed; include cure periods and support resources before penalties activate.

Digital Integration Resistance: Offer co-funded EDI/onboarding support; establish governance that rewards data accuracy.

Geopolitical Production Risk: Maintain buffer inventory at regional hubs; secure alternate transport lanes and insurance riders.

## Immediate Next Steps

Validate Data: Confirm current cost, volume, and quality baselines with suppliers; finalize should-cost model.

Contract Blueprint: Draft lever-by-lever term sheet prioritized by ROI and review with Ford leadership.

Pilot Launch: Select flagship caliper program, align engineering validation calendar, and kick off roadmap plus capital investment clauses.

Governance Setup: Stand up cross-functional war room with dashboards tracking savings, KPIs, and macro indicators; agree escalation protocol.